## Slide 1: Crafting a Project Proposal

## Slide 2: Choose a Data-Related Example Project
Get practice!
You’ll use this for:
  Planning your final project
  Discussing new initiatives at your future job
  Winning data contracts

## Slide 3: Executive Summary
Explain WIIFM: What’s in it for me?
Keep it brief (3 paragraphs or less)
Discuss the problem you’re trying to solve and how you will solve it

## Slide 4: Business Objectives
An objective is a goal
What are your goals with this project?
What business need will you meet?
What value does this project provide?
Remember, objectives must be measurable
Be as specific as you can!

## Slide 5: Background
Couple paragraphs
What does someone who has no knowledge of the problem or topic need to know to make a decision?
Cite references if applicable

## Slide 6: Scope
What is a part of this project?
What is definitely NOT a part of this project?
Defining scope prevents “scope creep”
Especially important for:
  Long-running projects
  Projects / companies with high turnover

## Slide 7: Functional Requirements
What should your project do?
How should your project work?
Be as specific as you can

## Slide 8: Details to Provide in Functional Requirements
Programming language
Analyses
Description of the data
  Where is it located?
  Variables and data types
  Who owns the data
  Any limitations to using the data (privacy, clearances, etc.)

## Slide 9: Personnel Requirements
Personnel = People
Who will work with you on this?
  Job titles
  Specific names if you have them
  What skills do they need?
  What role do they fulfill?
  How many people do you need?
  Do they all work full time?

## Slide 10: Delivery Schedule
Timeline
Easiest to put in a table or bullet points
What are the major phases / milestones of a project?
When will they be completed?

## Slide 11: Estimating Delivery
Describe every task that needs to be done
Estimate how long each task will take with the people that are available
Don’t forget to account for weekends, holidays, and vacation times
Create an end-date by adding up the time for all the tasks

## Slide 12: Practice Makes Perfect
Estimating timelines is tricky
Consult experienced fellows & check in with those completing the tasks for their estimates
Keep track of what you estimate and when it actually gets done for each project
Allows you to improve for next time

## Slide 13: Other Requirements
Catch all
Anything that doesn’t fit in function, personnel, or schedule goes here
Accessibility requirements, styling, etc.

## Slide 14: Assumptions
Things your project relies upon that must be working
Examples
  Data available
  People healthy
  Programming languages working smoothly
  Receiving timely feedback from your boss

## Slide 15: Limitations
Internal to your project / company
Related to:
  Time
  Personnel
  Scope
  Cost
  Technical details
Mention any circumstances that are not ideal

## Slide 16: Risks
External to your company / project
Anything that can cause issues – delay, failure
Examples
  Customer no longer wants product
  COVID-19
  Weather issues – loss of power / internet

## Slide 17: Mitigating Risk
Your goal is to plan for and therefore contain risk
Every risk you list should have a plan to reduce the impact of those risks
Examples:
  List out other customers who might be interested
  Create a work-from-home plan
  Get a backup generator

## Slide 18: Questions?