## Slide 1: Scrum and Kanban

## Slide 2: Principles of Scrum
Transparency
Inspection
Adaptation

## Slide 3: Scrum Roles
No one is in charge – so you have to be accountable for your own piece of the world
Scrum Master
Product Owner
Development team – everyone else

## Slide 4: What does the Scrum Master do?
Schedule and facilitate meetings
Train others
Remove blockers and external distractions

## Slide 5: What does the Product Owner do?
Voice of the customer
Domain expert
Creates tasks
Prioritizes the backlog
Schedules releases
Communicates progress

## Slide 6: User Stories
Who is the work for and how does it benefit them?
Example
  As an instructor, I need a way to see all help requests.

## Slide 7: Story Points
A way to estimate the package of work that is required to complete a task
It’s about the complexity of the task, not the amount of time it will take

## Slide 8: Pointing Tickets with the Fibonacci Sequence

## Slide 9: Pillars of Kanban
Visualize what you do
Limit the work-in-progress
Enhance flow
Continuous improvement

## Slide 10: Scrum vs. Kanban
Scrum
Defined roles
Uses sprints
Batch work
Kanban
No defined roles
Continuous delivery of work
Better for high variability in priority
Limit the “in progress” work

## Slide 11: Swim Lanes / Kanban Boards
To Do
Doing
Done