## Slide 1: Project Management Exam Concept Review

## Slide 2: Concepts You’ll Need to Know
Software development life cycle
Kanban vs. Scrum
Kanban boards & swim lanes
Definition of project management
Role of the project managers
Project manager software
Waterfall
Critical paths and GANTT charts

## Slide 3: Software Development Life Cycle

## Slide 4: Software Development Lifecycle (SLDC)
Analysis
Design
Implementation
Testing
Deployment

## Slide 5: Analysis
Figure out what you need
Gather requirements
Consult everyone who has stake in the project
  Management
  Customer
  Subject matter experts

## Slide 6: Design
What do you do to meet those requirements?
Plan out your project

## Slide 7: Implementation
Do your project
Requires the most people
Is the most complex
Is the most subject to delays

## Slide 8: Testing
Did you did a good job?
Does everything work?
Does it meet the requirements?
Is the customer satisfied?
Find and fix all the bugs / issues

## Slide 9: Deployment
Prepare for launch
Put the results of your project into action

## Slide 10: What is Project Management?
The application of knowledge, skills, tools, and techniques to produce activities to meet the project requirements

## Slide 11: What does a Program Manager Do?
Program Manager
Oversee multiple large projects
Project Manager
Oversees one project

## Slide 12: What Does a Project Manager Do?
Resources – time and cost
Scope
Communication

## Slide 13: Product vs. Sprint Backlog
Product
All known tickets
Wishlist
Goes beyond the sprint
Sprint
Only what you can tackle in the sprint
Pull from the product backlog to fill

## Slide 14: Project Management Software
Jira – Gold standard for Scrum
Team Foundation (TFS) – like Jira, but less widely used and integrated with Microsoft
Trello – Scrum, to-do lists, etc.
Liquid Planner – Waterfall
Microsoft Project - Waterfall

## Slide 15: Waterfall Project Management
Specific start and end dates
Long-term planning
Less adaptable / flexible

## Slide 16: Stages of Waterfall Methodology
Requirements
Design
Implementation
Verification
Maintenance

## Slide 17: GANTT Charts
Shows the workflow for a project
What can be done at the same time?
What must be done before the next task takes place?
How long will each task take?

## Slide 18: Critical Path
Part of a GANTT chart
The series of tasks that takes you to final delivery
You are looking for the longest pathway – because that limits the workflow

## Slide 19: Questions?